# Kafka–Sage Microservice Integration, Schemas, and GUID Mapping

Meeting Title and Date

Kafka Integration and Sage Microservice Workflow Discussion — Date not specified

Participants

  - Richard Brindley

  - Stephen (assumed from references)

  - Oliver (mentioned, not participating)

  - Tom (mentioned, not participating)

Agenda/Purpose

  - Clarify the end-to-end data flow between CymBuild, Kafka, Sage microservice, and Airflow.

  - Align on message topics, schemas, and responsibilities for invoices, payments, and clients.

  - Define storage and mapping strategy for GUIDs and Sage identifiers.

  - Identify next steps for API completion and Kafka integration.

Key Discussion Points

Overall Pipeline Understanding

  - Goal: Ensure full understanding of the Kafka-based pipeline for MDM Finance transactions.

  - CymBuild publishes invoice messages to “MDM invoices topic” in Kafka.

  - Sage microservice subscribes to relevant Kafka topics, translates messages, and interacts with Sage via Sage API.

  - Airflow periodically triggers the Sage microservice to fetch new payments from Sage.

  - Payments are published to an “MDM payments topic,” which CymBuild subscribes to and records if relevant (based on known cost centers and Urns).

Current vs Future Client Creation Flow

  - Current temporary workflow: Systems (e.g., Dynamics) produce a client-created message into Kafka, processed by Airflow, then distributed to other systems.

  - Future scope: Client creation may shift to a Power App (embedded/iframe approach), changing the source of truth and Kafka fan-out patterns.

  - Diagram noted as not fully accurate for current state; clarification provided on sensitive client handling and system visibility.

Topics, Schemas, and Message Formats

  - Kafka is schema-agnostic (“dumb”), but consumers require agreed schemas.

  - MDM Client schema: A referenced “MDM clients” object schema defines the expected client format (for Sage microservice consumption).

  - Invoice and payment schemas: Not yet defined; need collaboration to establish fields based on Sage requirements and existing practice (referenced “Sage Field Mapping” email).

Sage API Complexity and Mapping

  - Sage API involves ~32 endpoints, requiring extensive mapping from Kafka messages to API operations.

  - Payments should include allocation details in a single flow (no split flows).

  - Microservice serves as a translator between Kafka messages and Sage, and standardizes outbound payment messages for downstream systems.

  - Airflow may further convert standardized messages for applications outside direct control.

Identifiers, GUIDs, and Local Storage

  - Sage does not use GUIDs; the microservice will maintain a local Sage 200 database.

  - Local database will store:

  - Mappings between GUIDs (from source systems) and Sage primary keys/URNs (customers, invoices, payments).

  - External IDs and entity types (Sage’s classification).

  - Logs and links; sensitive data will be encrypted or excluded as appropriate.

  - When Sage creates payments, the microservice must generate GUIDs to propagate consistently across systems.

Usability and Tools

  - Whiteboard/diagram sharing issues (zoom, layout) acknowledged during the discussion.

  - Diagram corrections noted (placement and relationships among CymBuild, Kafka, Airflow, Sage microservice, and sensitive client handling).

Decisions Made

  - Payments topic will include allocation details in the same message flow.

  - Microservice will store GUID-to-Sage ID/URN mappings in a local Sage 200 database (links and logs only; secure handling).

  - CymBuild subscribes to the payments topic and records only payments relevant to known cost centers and Urns.

  - Proceed with current temporary client workflow via Kafka until future Power App solution is introduced.

  - Steven to provide a definitive JSON proposal for invoice/payment messages; Richard to merge with system needs to produce final schemas.

Action Items

  - Steven to provide definitive JSON for invoice and payment message schemas, including required fields and allocation details (Due: not specified).

  - Richard to draft/confirm the final invoice and payment schemas after reviewing Steven’s JSON and Sage expectations (Due: not specified).

  - Steven to complete Sage API endpoints (covering ~32 operations) and then proceed with Kafka integration mapping (Due: not specified).

  - Steven to schedule a quick review with Richard of the local Sage 200 database structures (links, GUID mappings, logs) once tidied (Due: not specified).

  - Richard to validate the current-state diagram and adjust for temporary client workflow and sensitive client handling (Due: not specified).

Next Steps/Follow-up

  - Finalize and agree on JSON schemas for invoices and payments.

  - Complete API endpoint implementation and verify end-to-end mapping from Kafka messages to Sage operations.

  - Establish and test the GUID-to-Sage ID mapping strategy within the local Sage 200 database.

  - Validate topic subscriptions and publication flow:

  - CymBuild → Kafka (invoices)

  - Sage microservice → Sage API (invoices)

  - Airflow → Sage microservice (payment fetch trigger)

  - Sage microservice → Kafka (payments with allocations)

  - CymBuild → consumes payments (filter by cost center relevance)

  - Revisit client creation workflow and diagram once the Power App approach and future scope are confirmed.

Invoice & Payments:

Customers:

MDM Clients

MDM Object Schema (Kafka)

{                        
        guid: uuid                
        name: str                
        code: str                
        parent_account: str                
        tax_reference: str                
        registration_no: str                
        duns_code: str                
        website: str                
        email: str                
        phone: str                
        relationship_manager: str                
        sector: str                
        sub-sector: str
    classification: str
        business_unit_assignment: 
    [                
                {        
                        business_unit_code: str
                }        
        ]                
        addresses: 
    [                
                {        
                        guid: uuid
                        is_main_address: bool
                        address_line_1: str
                        address_line_2: str
                        address_line_3: str
                        address_line_4: str
                        city: str
                        county: str
                        country: str
                        postcode: str
                }        
        ]                
        contacts: 
    [                
                {        
                        guid: uuid
                        name: str
                        salutation: str
                        forename: str
                        middlename: st
                        surname: str
                        phone: str
                        mobile: str
                        email: str
                        job_title: str
                }
    ]
}